**Date and Time:** 9/102024 9:20 PM Eastern

**Place**: Discord Voice Chat

**Participants:** Kenny Light, Richard Frechette, Max Zink, Abdallah El Hamawi, Samantha Mott

**Minutes taker:** Kenny Light

**Timekeeper:** Richard Frechette

**Purpose:** Discuss Project Change

**Agenda:**

* Project/Application
* Confirm Programming Stack/Tools
* Continuous Integration/Continuous Delivery Tool
* Testing Tools
* Documentation
* Discuss Team Member Loss (Mateus)
* SPP Completion
* Iteration 0 Release

**Project/Application**

* We’ve decided to create a car rental Webservice/API with possible some of the following API Methods:

### Car Management - Create, Retrieve, Update, Delete (CRUD)

### Reservations - CRUD + Cancel reservation

### Customer Management - CRUD

### Location Management - CRUD

### Rental Prices - CRUD

### Payments - CRUD + Pay

### User Authentication and Authorization

* User Login
* User Registration
* User Logout
* Get User Info

**Programming Language Stack/Tools:**

* We’re still going to use MERN – MongoDB, Express.js, REACT.js, Node.js

**Continuous Integration/Continuous Delivery Tool:**

* GitHub Actions

**Hosting:**

* Heroku, Railway
* Research

**Testing Tools:**

* Jest, Supertest, Chai

**Documentation Tool**

* Swagger

**Next Meeting:**

Wednesday – 8:00 PM

**Action Items:**

* Max to work on the Configuration section of SPPP document.
* Team review SPPP and make necessary changes
* Rich check in all team documents into GitHub
* Kenny L - Create release after Rich is done
* Team to help create slides and prepare for Presentation

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Date and Time:** 9/8/2024 4:00 PM Eastern

**Place**: Discord Voice Chat

**Participants:** Kenny Light, Richard Frechette, Max Zink, Mateus Silva, Abdallah El Hamawi

**Minutes taker:** Kenny Light

**Timekeeper:** Richard Frechette

**Purpose:** Project Kickoff Meeting

**Agenda:**

* Project/Application
* Programming Language Stack/Tools
* Development Environment
* Project Management Tool
* Continuous Integration/Continuous Delivery Tool
* Cloud Azure/AWS/None?
* Testing Tools
* Assign Roles
* Communication Plan
* Next Meeting

**Determine Project/Application Name:**

* PixelPeak

**Programming Language Stack/Tools:**

* MERN – MongoDB, Express.js, REACT.js, Node.js

**Development Environment:**

* Visual Studio Code

**Project Management Tool:**

* Jira

**Continuous Integration/Continuous Delivery Tool:**

* GitHub

**Hosting:**

* Heroku, Railway
* Research

**Testing Tools:**

* Research

**Communication:**

* Discord

**Assign Roles:**

* Kenny Light – Team Lead
* Abdallah - Requirements
* Mateus – Design and Implementation
* Rich – QA
* MAX - Configuration
* Security - Everyone

**Next Meeting:**

Wednesday – 8:00 PM

**Discussions:**

* Website Offering Service
* We Offer Website Development Services
* About Us Page
* Services
* Examples of Our Work
* Example Reviews
* Contact Us – Email Form to Fill In
* First name, last name, number, email, business name
* Notes section what they are looking for and a timeslot of meeting

**Key Decisions:**

* Use Kaltura Capture for our presentations

**Action Items:**

* Rich to set up a folder with project documents and send us the link
* Team effort - Finish SPPP, RiskManagement, Create presentation/video, Progress Report
* Team effort - Research Testing Tools
* Team effort - Add Epic, Stories, and Tasks to Jira
* Kenny/Mateus - Set up Application Shell with Visual Code and Share with Team via GitHub
* Figure out how to invite members to Jira
* Figure out where we’re going to host the app
* Get Max up-to-speed on what we discussed today